PO Agent — Conversational Brainstorm Mode

Architecture, Design & Implementation Plan

code_agent monorepo  |  June 2026

# 1. Executive Summary

The existing PO Feature Intake plan (PO_FEATURE_INTAKE_PLAN.md) establishes a solid foundation for turning a formed feature request into a researched backlog. This document extends that plan with a key new capability: a Conversational Brainstorm Mode.

When a developer provides only raw context — a rough idea, a business goal, a problem statement, or a user complaint — rather than a well-formed feature request, the PO Agent enters an interactive dialogue to collaboratively shape the requirements before doing any research or ticket generation.

| Core Idea | Context in → PO Agent asks clarifying questions → Developer answers → Requirements crystallise → Tickets generated. Human-in-the-loop at every stage. |
| --- | --- |

This is the missing front door the existing plan acknowledged but deferred: transforming an amorphous idea into a runnable backlog through conversation, not just automated research.

# 2. Problem Statement

## 2.1  The Gap

The current system has two entry points, both requiring the developer to already know what they want:

- Manual ticket creation: developer writes title, description, type. No AI assistance in shaping the request.

- Existing PO Intake (planned): developer writes a formed feature request, e.g. "Integrate in-app purchases". AI researches and decomposes it.

Neither handles the most common real-world situation: a developer has a vague goal or a customer complaint and needs help thinking it through before anything can be planned or coded.

## 2.2  Concrete Scenarios

- "Our users keep complaining about slow login" — not yet a feature request.

- "The CEO wants us to integrate analytics" — scope, approach, and requirements are all open.

- "I think we need to rework the settings screen" — no clear acceptance criteria, unknown scope.

- "Can we support multiple user accounts?" — a question, not a specification.

In each case, the developer needs a Product Owner collaborator to ask the right questions and help structure the thinking — before research and decomposition can begin.

# 3. Solution Overview

## 3.1  Two Modes, One Agent

The PO Agent operates in two modes, automatically detected from the input:

| Mode | Trigger | Behaviour |
| --- | --- | --- |
| INTAKE | Well-formed feature request ("Integrate X", "Add Y", "Build Z") | Existing flow: research codebase + packages + web → brief + stories → review → approve → tickets |
| BRAINSTORM | Raw context, vague goal, problem statement, question, or complaint | NEW: interactive Q&A loop → requirements model → then transitions to INTAKE flow for research + tickets |

## 3.2  Brainstorm Loop Design

The BRAINSTORM mode follows a structured conversational protocol:

- Context Analysis: PO Agent reads the raw input and scans the codebase (via discover_context) to understand what already exists. Produces an initial requirements hypothesis.

- Focused Questions: PO Agent generates 2–3 targeted questions, prioritised by what would most change the scope or approach. Categories: functional requirements, technical constraints, user scope, success criteria, out-of-scope boundaries.

- Developer Reply: Developer answers via the chat UI. Replies are appended to the conversation history.

- Requirements Enrichment: PO Agent updates its structured requirements model with new information. Checks readiness score.

- Loop or Transition: If readiness score < threshold AND questions_asked < max_questions, generate the next batch of questions. Otherwise, transition to INTAKE research phase.

- Research + Tickets: Existing INTAKE flow runs with the enriched requirements as the feature request, producing brief, stories, and Jira tickets.

## 3.3  Question Generation Strategy

The PO Agent uses a question taxonomy to ensure complete requirement coverage:

| Category | Key Question | What It Unlocks |
| --- | --- | --- |
| User Scope | Who experiences this problem? | Persona, affected flows, frequency |
| Success Criteria | How will you know it worked? | Acceptance criteria, measurable outcomes |
| Technical Constraint | Are there performance, platform, or API limits? | Architecture decisions, package choices |
| Scope Boundary | What is explicitly NOT part of this? | Out-of-scope list, future phase items |
| Priority | What is the minimum useful version? | MVP cut, story ordering |
| Dependencies | Does this block or require other work? | Story ordering, parallel vs sequential |

The agent never asks all questions — it selects the 2–3 most impactful based on what is still unknown in the requirements model. Each question round has a readiness check: once 70% of categories are sufficiently covered, the agent proposes to move forward.

# 4. Architecture

## 4.1  LangGraph: Updated PO Session Graph

The PO session graph extends the existing design with new nodes for conversational brainstorming:

START

└─► mode_classifier

├─[intake]──► context_analyzer ──► research ──► synthesize_brief ──► decompose_stories

│                                                                         └─► ground_check ──► [interrupt: human review] ──► commit_tickets ──► END

│

└─[brainstorm]──► context_analyzer ──► question_generator

└─► [interrupt: waiting_for_reply]

└─► requirements_enricher ──► readiness_check

├─[not_ready]──► question_generator   (loop)

└─[ready]──► synthesize_brief ──► decompose_stories

└─► ground_check ──► [interrupt: human review] ──► commit_tickets ──► END

New nodes vs the existing plan:

- mode_classifier: Determines BRAINSTORM vs INTAKE from the initial input.

- question_generator: Generates 2–3 focused questions based on current requirements model gaps.

- requirements_enricher: Parses the developer's reply and updates the structured requirements model.

- readiness_check: Scores requirements completeness (0–1). If >= 0.7 or max rounds reached, routes to brief generation.

## 4.2  State Model — POSessionState

The full TypedDict for a PO session, stored in SQLite via the existing LangGraph checkpointer:

class POSessionState(TypedDict, total=False):

session_id: str

mode: Literal['brainstorm', 'intake']

project_path: str

project_id: int | None

initial_context: str

research_depth: str           # codebase | packages | web

max_questions: int            # default 5

questions_asked: int          # current round count

readiness_score: float        # 0.0 – 1.0

conversation: list[dict]      # [{role, content, timestamp}]

pending_questions: list[str]  # questions waiting for reply

requirements_model: dict      # structured partial requirements

status: POSessionStatus       # see below

brief: dict | None            # mini-PRD after research

draft_stories: list[dict] | None

approved_story_ids: list[str]

error: str | None

POSessionStatus values: classifying | brainstorming | waiting_for_reply | researching | drafting | awaiting_review | approved | rejected | failed

## 4.3  Requirements Model Schema

The requirements model is built incrementally during the brainstorm loop. It is the structured intermediate between raw conversation and ticket generation:

requirements_model: {

problem_statement: str | None,

user_scope: str | None,           # who is affected

success_criteria: list[str],      # measurable outcomes

technical_constraints: list[str],

out_of_scope: list[str],

dependencies: list[str],

priority_hint: str | None,        # MoSCoW / MVP cut

open_questions: list[str],        # unresolved after max rounds

coverage: dict[str, float],       # per-category 0–1 scores

}

When the brainstorm loop exits, this model is serialised into the user_request string that feeds the existing synthesize_brief and decompose_stories nodes — no changes to those nodes required.

## 4.4  New Backend Files

| File | Purpose |
| --- | --- |
| app/orchestration/po_graph.py | LangGraph StateGraph: mode_classifier, question_generator, requirements_enricher, readiness_check nodes + existing research/brief/stories nodes |
| app/orchestration/po_state.py | POSessionState TypedDict + POSessionStatus + initial_po_state() |
| app/agents/roles/po_brainstorm.py | PO brainstorm agent: question generation and requirements enrichment prompts |
| app/orchestration/po_runner.py | Async task runner for PO sessions (mirrors runner.py pattern): start, reply, finalize, approve, reject |
| app/services/po_session_store.py | SQLite CRUD for po_sessions table + po_session_conversations table |
| app/api/po/__init__.py | Router registration |
| app/api/po/routes.py | REST API for PO sessions (see Section 4.5) |
| app/api/po/schemas.py | Pydantic request/response models |

## 4.5  API Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| POST /api/po/sessions | POST | Start a new PO session with initial_context + project_id + optional research_depth |
| GET /api/po/sessions/{id} | GET | Get full session state: status, conversation, pending_questions, requirements_model, brief, draft_stories |
| GET /api/po/sessions/{id}/events | GET | SSE stream: status changes, new questions, research progress (same envelope as run events) |
| POST /api/po/sessions/{id}/reply | POST | Submit developer reply to pending questions; triggers requirements_enricher node |
| POST /api/po/sessions/{id}/finalize | POST | Force-exit brainstorm loop early; proceeds to research + ticket generation |
| PUT /api/po/sessions/{id}/stories | PUT | Edit draft stories before approval (inline AC editing, reorder, toggle include) |
| POST /api/po/sessions/{id}/approve | POST | Approve story_ids[] → bulk-create tickets in project_ticket_store with source=po_agent |
| POST /api/po/sessions/{id}/reject | POST | Discard session; optional feedback note |
| GET /api/po/sessions | GET | List sessions for a project (project_id query param) |

## 4.6  Database Schema

Additive migration using the existing _ensure_*_columns pattern. No changes to existing tables; only additions.

CREATE TABLE po_sessions (

id          TEXT PRIMARY KEY,   -- UUID

project_id  INTEGER NOT NULL REFERENCES projects(id) ON DELETE CASCADE,

mode        TEXT NOT NULL,       -- brainstorm | intake

status      TEXT NOT NULL,

initial_context TEXT NOT NULL,

requirements_model_json TEXT,

brief_json  TEXT,

draft_stories_json TEXT,

research_depth TEXT NOT NULL DEFAULT 'web',

questions_asked INTEGER DEFAULT 0,

readiness_score REAL DEFAULT 0.0,

error       TEXT,

created_at  TEXT NOT NULL,

updated_at  TEXT NOT NULL

);

CREATE TABLE po_session_messages (

id          INTEGER PRIMARY KEY AUTOINCREMENT,

session_id  TEXT NOT NULL REFERENCES po_sessions(id) ON DELETE CASCADE,

role        TEXT NOT NULL,       -- po | developer

content     TEXT NOT NULL,

metadata_json TEXT,             -- e.g. {question_ids: [...]}

created_at  TEXT NOT NULL

);

New columns on existing tickets table (all nullable, backward compatible):

- feature_id TEXT — references po_sessions(id)

- acceptance_criteria TEXT — JSON array of strings

- priority TEXT — Must/Should/Could/Wont

- effort TEXT — S/M/L

- order_index INTEGER — display and execution order

- depends_on TEXT — JSON array of ticket IDs

- source TEXT — manual | po_agent

## 4.7  Frontend Components

| File | Purpose |
| --- | --- |
| src/app/po/[sessionId]/page.tsx | Next.js page route — the dedicated PO session page. Opened on tap from sidebar. Owns SSE subscription lifecycle. |
| src/components/POSessionPage.tsx | Full-page session container: header bar, chat thread, reply input, and review panel. Orchestrates all sub-components and routes between session phases. |
| src/components/POChatThread.tsx | Scrollable chronological conversation: initial context bubble, PO question bubbles, developer reply bubbles, and inline progress messages. |
| src/components/POMessageBubble.tsx | Single message bubble (PO or developer). PO bubbles are left-aligned with a robot icon; developer bubbles are right-aligned. |
| src/components/POQuestionBubble.tsx | Specialised PO bubble that renders a numbered question list inside the bubble body. |
| src/components/POReplyInput.tsx | Sticky bottom bar: multiline textarea + Send button + Finalize Early link. Disabled and replaced by a status label during non-reply phases. |
| src/components/POProgressMessage.tsx | Inline thread item (not a bubble) showing live research steps: Analysing codebase, Searching pub.dev, Drafting stories... |
| src/components/StoryReviewPanel.tsx | Replaces the reply bar once status = awaiting_review. Full-width panel: brief header, story cards, Approve / Reject action bar. |
| src/components/StoryDraftCard.tsx | Editable story card: include toggle, inline AC list editor, effort/priority chips, dependency badge, grounding footnote. |
| src/components/POSessionList.tsx | Collapsible section in the sidebar listing PO sessions per project. Each row is tappable and navigates to the session page. |
| src/lib/po-api-client.ts | Typed API client for all /api/po/* endpoints + SSE event listener (returns an unsubscribe function). |
| src/components/Sidebar.tsx | Add New Context button at the top of the project section; POSessionList below the ticket queue. |

# 5. UI Design — PO Session Page

Every PO session lives on its own dedicated page, opened by tapping a session in the sidebar or clicking New Context. The page URL is /po/[sessionId]. All conversation, research progress, and story review happen on this single page — the main app stays in the background and is accessible via the Back button.

## 5.1  Navigation Design

Tap / click entry points that open the page:

- New Context button in the sidebar — creates a session, then navigates to /po/[newSessionId].

- Any existing session row in the sidebar PO Sessions list — navigates to /po/[sessionId].

- Approved stories created in a session carry a View session link in ticket detail — navigates back to the session page.

Navigation out of the page:

- Back button (top-left of header) — router.back() to the previous view.

- Automatic redirect to the main view after approving stories, so the new tickets are immediately visible in the queue.

## 5.2  Page Layout — Four Phases

The page renders the same outer chrome in all phases (header + chat thread), but the bottom section changes as the session progresses through its lifecycle.

### Phase 1 — Brainstorming (status: waiting_for_reply)

HEADER [ <- Back ] PO Session: "Users complaining about slow login" [ Finalize Early ] [ Reject ] Status: Brainstorming • Round 1 of 5 CHAT THREAD (scrollable) [Context] "Our users keep complaining that login is too slow." [PO Agent] Thanks! I have a few questions: 1. Is the slowness on cold start or returning sessions? 2. Which platforms are most affected? 3. Is this affecting all users or a specific subset? REPLY BAR (sticky bottom) [ Type your answers here... ] [Send] [ Finalize Early — I have enough context ]

### Phase 2 — Researching (status: researching)

CHAT THREAD (conversation collapsed, progress appended inline) [Context] "Our users keep complaining that login is too slow." [PO Agent] ... (1 question round, now closed) [Dev] Mostly cold start, iOS, all users. [Progress] Analysing codebase... (spinner) [Progress] Grepped 18 files matching auth [Progress] Searching pub.dev... [Progress] Drafting stories... (spinner) REPLY BAR — disabled, shows status label [ Researching your codebase — this takes ~60s... ]

### Phase 3 — Story Review (status: awaiting_review)

CHAT THREAD (collapsed accordion — tap to expand) [v] Conversation (4 messages) [Expand] BRIEF HEADER Optimise cold-start login performance on iOS Package: firebase_auth ^4.x ¦ Out of scope: SSO, biometrics Sources: [auth_service.dart] [pub.dev: firebase_auth] STORY CARDS (scrollable, grouped by epic) [x] Epic: Auth Performance [x] S1 Cache auth tokens on cold start [M] [Must] [edit AC] [x] S2 Lazy-load non-critical auth steps [S] [Must] [edit AC] [ ] S3 Add login performance monitoring [M] [Should] ACTION BAR (sticky bottom, replaces reply input) [ Approve 2 of 3 stories -> Add to backlog ] [ Reject ]

## 5.3  Component Interaction Diagram

Data flows top-down through the page component tree:

POSessionPage  (route: /po/[sessionId])

├── POSessionHeader          header bar: title, status chip, action buttons

│     ├── BackButton          router.back()

│     ├── SessionStatusBadge  colour-coded: Brainstorming | Researching | Review

│     ├── FinalizeButton      POST /finalize  (visible only when brainstorming)

│     └── RejectButton        POST /reject

│

├── POChatThread              flex-1, overflow-y-auto, scroll-to-bottom on new message

│     ├── ContextBubble       initial_context  (always first)

│     ├── POMessageBubble     PO text messages (left-aligned, robot avatar)

│     ├── POQuestionBubble    numbered question list inside bubble

│     ├── DeveloperBubble     developer replies (right-aligned, user avatar)

│     └── POProgressMessage   inline status lines during research phase

│

└── BottomBar                 switches content based on session status

├── [waiting_for_reply]  POReplyInput  (textarea + Send + Finalize link)

├── [researching]        ResearchingLabel  (disabled, shows current step)

└── [awaiting_review]    StoryReviewPanel  (replaces the whole bottom section)

├── BriefHeader    summary, approach chip, sources

├── StoryDraftCard  (one per story, with include toggle + AC editor)

└── ApproveBar     Approve N stories | Reject buttons

## 5.4  State-Driven Rendering Rules

| Session Status | Chat Thread | Bottom Section |
| --- | --- | --- |
| classifying | Context bubble + spinner | ResearchingLabel: Classifying input... |
| brainstorming | Context + current PO questions animating in | POReplyInput disabled while questions stream in, enabled on waiting_for_reply |
| waiting_for_reply | Full conversation so far | POReplyInput active — textarea focussed, Send enabled |
| researching | Conversation collapsed + live POProgressMessages | ResearchingLabel: current research step + cancel link |
| drafting | Conversation collapsed + Drafting stories... progress | ResearchingLabel: Drafting stories... |
| awaiting_review | Conversation collapsed accordion (expandable) | StoryReviewPanel: brief + cards + ApproveBar |
| approved | Full thread (read-only) + Approved N stories banner | Link to view created tickets in backlog |
| rejected / failed | Full thread (read-only) + error/rejection note | Try again button (restarts session with same context) |

## 5.5  Sidebar Integration

The sidebar gains a PO Sessions section below the ticket queue for each project:

- Section header: PO Sessions with a + icon that triggers the New Context sheet.

- Each session row: truncated initial_context title, coloured status dot, relative timestamp.

- Tapping any row navigates to /po/[sessionId].

- Sessions with status awaiting_review show a Review badge (mirrors the existing needs-you treatment).

- Approved sessions are greyed out; sessions in progress pulse their status dot.

## 5.6  New Context Entry Flow

When the developer taps New Context or the + icon:

- A slide-up sheet opens (does NOT navigate away from the main view yet).

- Sheet contains: multiline context textarea (placeholder: Describe a problem, goal, or rough idea...), research depth segmented control (Codebase / + Packages / + Web), Start button.

- On Start: POST /api/po/sessions called, returns session_id. Sheet dismisses.

- Immediately navigates to /po/[sessionId]. The page opens and the SSE subscription starts.

This two-step design (sheet → page) ensures the developer confirms their input before the full-page view opens, avoiding accidental navigations.

# 6. End-to-End User Flow

## 6.1  Brainstorm Mode Flow

- Developer taps New Context in the sidebar. Context sheet opens.

- Developer types: "Our users keep complaining that login is too slow." and taps Start.

- POST /api/po/sessions creates a session; mode=brainstorm. Sheet closes and page navigates to /po/[sessionId].

- Page opens showing the context bubble and a spinner. Context analyzer runs.

- PO Agent generates first questions. They animate into the chat thread as a POQuestionBubble. Reply input becomes active.

- Developer types answers into the reply textarea and taps Send. Answers appear as a developer bubble.

- Requirements enricher runs. Readiness score rises (e.g. 0.45). New question bubble appears after a brief delay.

- After 2–3 rounds (or when developer taps Finalize Early), the loop exits. Status changes to researching.

- Research progress messages stream into the thread inline. Reply input replaced by Researching... label.

- Status transitions to awaiting_review. Conversation collapses into an accordion. StoryReviewPanel slides up from the bottom.

- Developer reviews the brief, edits acceptance criteria inline, unchecks unwanted stories.

- Developer taps Approve 5 stories. Tickets created. Page redirects to main view; new tickets visible in sidebar queue.

- Developer clicks Approve 5 stories. Tickets created in queue with source=po_agent, AC, effort, priority, order.

- Developer starts each ticket through the existing planner → dev → verifier → QA pipeline.

## 6.2  Intake Mode Flow (unchanged from existing plan)

When the input reads like a formed feature request ("Integrate Stripe payments", "Add dark mode"), the mode_classifier routes directly to research, skipping the brainstorm loop. The page opens, shows the context bubble, and immediately starts streaming research progress. No questions are asked.

# 7. Jira Tickets for Implementation

Estimates: S <= 0.5 day, M = 1 day, L = 2-3 days. Priority: MoSCoW (Must/Should/Could). MVP cut: Epics 1-4 (core brainstorm loop + API + session page UI).

## Epic 1 — Foundation: State, DB, and Session Store

Everything downstream depends on this epic. Implement first.

| ID | Story | Acceptance Criteria (abridged) | Effort | Priority |
| --- | --- | --- | --- | --- |
| E1-S1 | As a dev, I want po_state.py with POSessionState TypedDict and POSessionStatus literals so the graph has a typed state contract. | POSessionState matches all documented fields; initial_po_state() returns valid default; pytest unit test green. | S | Must |
| E1-S2 | As a dev, I want po_sessions and po_session_messages tables created additively (ensure_schema pattern) so existing data is never touched. | Migration idempotent; existing tickets/projects unaffected; old schema test still passes; pytest migration test green. | M | Must |
| E1-S3 | As a dev, I want po_session_store.py with full CRUD for sessions and messages so all layers have a clean persistence interface. | create_session, get_session, update_session, append_message, list_sessions all tested; concurrent writes handled (WAL mode). | M | Must |
| E1-S4 | As a client, I want tickets table extended with ac/priority/effort/order/depends_on/source columns (nullable) so PO-generated tickets carry full metadata. | Extended columns nullable; existing GET /runs responses unchanged; TicketResponse schema updated; migration idempotent. | S | Must |

## Epic 2 — Brainstorm Agent & Orchestration

The core new AI capability: conversational requirement gathering.

| ID | Story | Acceptance Criteria (abridged) | Effort | Priority |
| --- | --- | --- | --- | --- |
| E2-S1 | As the PO agent, I want a mode_classifier node that reads initial_context and routes to brainstorm or intake so the right flow starts automatically. | Well-formed requests route to intake (>90% accuracy on fixture set); vague inputs route to brainstorm; classification logged to run_activity. | M | Must |
| E2-S2 | As the PO agent, I want po_brainstorm.py with a question_generator function that produces 2-3 targeted questions from the requirements model gaps. | Questions cover the highest-scoring unknown category; never repeat a covered category; fixture tests with golden outputs; JSON contract validated. | L | Must |
| E2-S3 | As the PO agent, I want a requirements_enricher node that parses developer replies and updates requirements_model coverage scores. | Coverage scores increase after a relevant answer; open_questions list updated; enrichment is additive (prior data never deleted); unit tested. | M | Must |
| E2-S4 | As the PO agent, I want a readiness_check node that exits the loop when coverage >= 0.7 or questions_asked >= max_questions. | Loop exits at both thresholds; requirements_model serialised into user_request string for downstream use; tested with stubbed coverage values. | S | Must |
| E2-S5 | As a dev, I want po_graph.py wiring all nodes into a LangGraph StateGraph with correct interrupt_after points (waiting_for_reply, awaiting_review). | Graph compiles; state transitions match documented flow; interrupt points pause execution and resume on resume call; crash -> failed + error. | L | Must |
| E2-S6 | As a dev, I want po_runner.py managing the async lifecycle (start, reply, finalize, approve, reject) mirroring runner.py patterns. | Tasks tracked in dict; start/reply/finalize return updated state; approve bulk-inserts tickets; SSE events emitted on each state transition. | M | Must |

## Epic 3 — REST API

Exposes the PO session lifecycle to the frontend.

| ID | Story | Acceptance Criteria (abridged) | Effort | Priority |
| --- | --- | --- | --- | --- |
| E3-S1 | As a client, I want POST /api/po/sessions to start a session and return session_id + status so the frontend can begin polling. | Returns 202 with session_id; invalid project_id -> 404; research_depth validated; session row created with status=classifying. | M | Must |
| E3-S2 | As a client, I want GET /api/po/sessions/{id} to return full state including conversation, pending_questions, requirements_model, and draft_stories. | All fields present; 404 for unknown id; conversation messages in chronological order; draft_stories null until drafting phase. | S | Must |
| E3-S3 | As a client, I want GET /api/po/sessions/{id}/events SSE stream so the UI can show live progress without polling. | Events emitted on every status change and question batch; stream closes on terminal states; envelope matches existing run events format. | M | Must |
| E3-S4 | As a client, I want POST /api/po/sessions/{id}/reply to submit answers and trigger the next graph step so conversation continues. | Reply appended to messages; requirements_enricher runs; pending_questions updated; 409 if not in waiting_for_reply state. | M | Must |
| E3-S5 | As a client, I want POST /api/po/sessions/{id}/finalize to force-exit brainstorm loop so developer can skip questions when ready. | Transitions from brainstorming -> researching regardless of readiness score; requirements_model serialised; 409 if not in loop. | S | Must |
| E3-S6 | As a client, I want PUT /api/po/sessions/{id}/stories and POST /api/po/sessions/{id}/approve to edit drafts and create tickets. | PUT validates story schema; POST approve bulk-inserts with source=po_agent, ac, effort, priority; double-approve -> 409; partial selection works. | M | Must |

## Epic 4 — Frontend: PO Session Page

All PO interaction happens on a dedicated full page opened by tapping a session in the sidebar. See Section 5 for full design specification.

| ID | Story | Acceptance Criteria (abridged) | Effort | Priority |
| --- | --- | --- | --- | --- |
| E4-S1 | As a developer, I want a New Context button in the sidebar that opens a context sheet, then navigates to /po/[sessionId] on submit. | Sheet has context textarea + depth selector + Start button; POST /po/sessions called on submit; navigates to new page immediately; session appears in POSessionList with status dot. | M | Must |
| E4-S2 | As a developer, I want /po/[sessionId] to be a Next.js page route that opens POSessionPage full-screen when I tap a session. | Route renders POSessionPage; browser back button works; direct URL load fetches session state; page title = truncated initial_context. | S | Must |
| E4-S3 | As a developer, I want POChatThread to render the full conversation (context bubble, PO question bubbles, developer reply bubbles) in chronological order so I can follow the dialogue. | Context bubble first; PO bubbles left-aligned with robot avatar; developer bubbles right-aligned; new messages scroll into view automatically; empty state while waiting for first question. | L | Must |
| E4-S4 | As a developer, I want POReplyInput in the sticky bottom bar to accept my answers and send them so I can continue the conversation. | Textarea active only when status=waiting_for_reply; disabled with status label in all other phases; Enter submits (Shift+Enter newline); optimistic bubble shown before API responds. | M | Must |
| E4-S5 | As a developer, I want live research progress to stream into the chat thread as inline POProgressMessage items so I know what the agent is doing. | SSE events render as non-bubble progress lines in the thread; spinner on in-progress step; steps checked off as they complete; reply bar replaced by Researching... label. | M | Must |
| E4-S6 | As a developer, I want StoryReviewPanel to replace the bottom section when status=awaiting_review so I can review stories on the same page without navigation. | Conversation collapses into an expandable accordion; StoryReviewPanel slides up; brief header shows summary, approach chip, sources; Approve N stories reflects toggle state. | L | Must |
| E4-S7 | As a developer, I want StoryDraftCard to support inline AC editing, include/exclude toggle, and effort/priority chips so I can curate stories before approval. | AC items editable in-place; include toggle immediately updates Approve button count; effort/priority chips tappable to cycle values; changes held in local state until approve. | M | Must |
| E4-S8 | As a developer, I want approved PO tickets grouped by epic in the sidebar with a PO badge and their acceptance criteria visible in ticket detail. | Page redirects to main view after approval; sidebar shows new tickets grouped under epic label; PO badge on each card; ticket detail renders stored AC; manual tickets unchanged. | M | Should |

## Epic 5 — Research Tools (from existing plan, unchanged)

These tickets are carried forward from PO_FEATURE_INTAKE_PLAN.md unchanged. They feed the INTAKE flow which runs after the brainstorm loop exits.

| ID | Story | Acceptance Criteria (abridged) | Effort | Priority |
| --- | --- | --- | --- | --- |
| E5-S1 | Codebase research branch: wrap discover_context + RAG query into research_codebase() service. | Returns bounded bundle; activity logged; degrades gracefully when not ingested. | M | Must |
| E5-S2 | pub.dev package research (package_research.py): search + metadata + scoring, 24h cache. | >=3 candidates with scores for a package domain; cache hit on 2nd call; offline -> graceful skip. | M | Should |
| E5-S3 | web_research.py tool: provider-pluggable search + bounded fetch + cited digests. | Caps enforced; every digest carries source URL; no key -> branch skipped; mock HTTP tests. | L | Should |

## Epic 6 — Hardening & Integration Tests

| ID | Story | Acceptance Criteria (abridged) | Effort | Priority |
| --- | --- | --- | --- | --- |
| E6-S1 | E2E test: scripted brainstorm session (stubbed LLM) -> reply loop -> finalize -> approve -> tickets created -> run started. | Single pytest covering the full path from context to ticket; green without network; covers both brainstorm and intake mode. | M | Must |
| E6-S2 | Unit tests for question_generator: fixture conversations with expected question categories; readiness_check threshold tests. | Coverage >= 80% on po_brainstorm.py and po_graph.py; golden fixtures checked in. | S | Must |
| E6-S3 | Jira push integration: approved stories optionally pushed to Jira as Epic/Story hierarchy using existing JiraService. | Post /approve with push_to_jira=true creates Jira issues; Epic links Stories; ticket row stores jira_key; graceful degradation when Jira unconfigured. | M | Should |
| E6-S4 | Token/cost telemetry: per-session cost summary in brief footer and logs. | Brief shows research cost: N calls / ~M tokens; logged via get_logger; visible in activity log. | S | Could |

# 8. Implementation Phases

| Phase | Tickets | Deliverable | Est. |
| --- | --- | --- | --- |
| A (MVP) | E1-S1..S4, E2-S1..S6, E3-S1..S6, E4-S1..S7, E5-S1, E6-S1..S2 | Full session page: context sheet -> dedicated page -> chat loop -> research -> story review -> approve -> tickets. Codebase research only. | 12-14 days |
| B | E4-S8, E5-S2..S3, E6-S3 | Epic grouping in sidebar; pub.dev + web research; optional Jira push. | 4-5 days |
| C | E6-S4, server-side cancel, re-research loop | Polish: cost telemetry, cancel from session page, bounded re-research pass. | 2-3 days |

Dependency spine: E1-S1 -> E1-S2/S3 -> E2-S1 -> E2-S2/S3/S4 -> E2-S5 -> E2-S6 -> E3-* (parallel) -> E4-S1/S2 (page route) -> E4-S3..S7 (parallel) -> E6-S1.

# 9. Key Design Decisions

## 9.1  Why LangGraph interrupts (not websockets)

The existing system uses LangGraph interrupt_after to pause execution at human checkpoints. The brainstorm loop follows the same model: each question batch causes an interrupt at waiting_for_reply. The runner resumes the graph when the developer replies. This keeps the architecture consistent and makes each conversation turn a durable, checkpointed state transition — not a transient websocket session that can be lost.

## 9.2  Why requirements_model instead of raw conversation history

Passing raw conversation history directly to the story generator would make prompts long and unpredictable. The requirements_model is a structured extraction that accumulates what is known, coverage-scored by category. This makes the brief and story generation prompts stable, bounded, and testable with golden fixtures.

## 9.3  Mode detection: automatic but overridable

The mode_classifier uses the LLM to determine brainstorm vs intake. If it misclassifies (e.g. routes a vague request to intake too eagerly), the developer can always click Start over with questions from the UI to force brainstorm mode. The classifier decision is logged and surfaced in the UI.

## 9.4  Questions are batched, not one-at-a-time

Presenting 2–3 questions at once reduces round-trip latency (one LLM call per batch instead of one per question) and lets the developer see the full picture of what the PO needs to know. The developer can answer all, some, or none — partial answers are enriched, unanswered questions increase the open_questions list.

## 9.5  Brainstorm exits gracefully without full coverage

When max_questions is reached or the developer clicks finalize, the loop exits even if readiness_score < 0.7. Open questions are preserved in the requirements model and appear as open_questions in the brief, giving the developer full visibility into what remains unresolved. This avoids blocking progress in favour of transparency.

## 9.6  Why a dedicated full page instead of a panel/drawer

The conversation can span many rounds and the story review panel is content-heavy. Embedding this in the existing CenterPane or a side drawer would create a cramped, context-switching experience. A dedicated page gives the developer full focus on the session, natural scroll for long conversations, and a clean Back gesture to return to the main view. It also makes the URL shareable and the browser history sensible (Back = previous main view, not "close drawer").

## 9.7  Context sheet before page navigation

The two-step entry (sheet first, then navigate) prevents accidental page navigations and lets the developer cancel before a session is created. It mirrors the existing approve-then-navigate pattern used in the run approval flow, keeping the interaction model consistent.

# 10. Out of Scope (v1)

- Multi-turn Jira comments or inline conversation on existing tickets.

- PO agent generating full PRD documents (Word/PDF output). It produces the brief JSON only.

- Auto-starting runs after ticket approval. Human starts each run (existing trust model).

- Cross-session memory (PO does not remember previous brainstorm sessions).

- Sprint planning, velocity tracking, or estimation poker.

- Re-research loops beyond one bounded pass (Phase C).

- Multi-user collaboration on a single brainstorm session.

# 11. Open Questions

- Search provider for web research: Tavily vs Brave vs Bing — affects E5-S3 only. Tavily recommended for ease of setup.

- Readiness threshold: 0.7 is the proposed default. Should it be configurable via PO_READINESS_THRESHOLD env var?

- Max questions per session: default 5 rounds of 2-3 questions each (10-15 total). Is this the right cap for the solo developer persona?

- Should the brainstorm conversation be visible inside the ticket detail view after approval, so future context is preserved?

- Jira push hierarchy: stories map to Jira Stories, epics to Jira Epics. Should Tasks (sub-items) also be created, or kept internal only?

code_agent — PO Agent Plan  |  June 2026